# 1. Introduction & Scope
## 1.1 Introduction
The goal of testing is to ensure the majority of bugs have been found and resolved before release. This is handled by a 4-tier approach: (1) White-box testing, (2) Black-box testing, (3) Integration Testing, and (4) UI Testing. The white-box testing is done often during development to ensure the business logic of the code is sound. Black-box testing occurs after a phase has been developed to ensure the code meets the business requirements. Integration testing is done in an identical environment to the production environment to ensure the new code integrates completely with the old code. The last tier, UI testing, ensures all user interfaces interactions match the use-cases specified in the Software Requirements Specification Document.
## 1.2 Features to be tested
All features of the project are subject to testing, per this test plan. The project currently consists of 5 phases, each introducing a new feature. Each feature will be tested during development (for logic testing), during integration (for integration testing), and after release (for UI testing).
## 1.3 Features not to be tested
Apache, MySQL, PHP, SearchUSA, and Symfony (including any 3rd party Symfony libraries) will not be tested. All of these components provide a functionality layer to the application, and will be assumed as production-worthy applications.
# 2. Testing Strategy
## 2.1 Approach
Several approaches will be used for testing. All tests will be conducted by someone with a significant knowledge of the system.
During each development phase, a white-box approach will be used to frequently test the logic of the component being developed. An agile development approach will be followed where small portions of code (typically a single class) will be tested and verified before continuing development of that component.
After the component has been developed, and logic verified, a black-box approach will be utilized to ensure the component has met the requirement specification. At this point, integration tests will be performed to verify the component integrates with the rest of the system. Finally, user interface tests will be performed to ensure the component matches the scenario described in the functional requirement.
These combined testing approaches will ensure the highest quality software will be produced while verifying the functional requirements are still met.
## 2.2 Item pass/fail criteria
All testing will pass if the expected output matches the actual output.
# 3 Testing Tasks, Staff, and Environment
## 3.1 Testing tasks
To successfully conduct testing, each tester will need to have a fully functioning development environment as described in section 3.2 of this document. Also, a functioning test environment will need to be setup that is identical to the live environment. Each tester will need access to the test environment.
## 3.2 Environmental needs
There are two main environments required for testing: the development environment, and the testing environment.
The development environment consists of any computer with the latest versions of Apache, MySQL, and PHP installed. In addition, the Symfony framework will be installed and configured. All unit testing will be conducted through Symfony's third party library PHPUnit.
## 3.3 Responsibilities
All developers will be responsible for each stage of testing.
# 4 Schedule and Risks
## 4.1 Schedule
Milestone	Date	Testing Task
Hosted Website (Phase 1)	7/12 – 7/17	White-box Tests / Black-box Tests / Integration Tests / UI Tests
Membership Feature (Phase 2)	7/18/ - 7/24	Black-box Tests / Integration Tests / UI Tests / Security Tests
Food Recalls (Phase 3)	7/25 – 7/31	White-box Tests / Black-box Tests / Integration Tests / UI Tests
Consumer Goods Recalls (Phase 4)	8/1 – 8/7	White-box Tests / Black-box Tests / Integration Tests / UI Tests
Phase 5 (TBD)	8/8 – 8/14	TBD

## 4.2 Risks and contingencies
All white-box tests are at the developers discretion. This poses the risk of too little, or no testing to be performed during development, increasing the chances of latter tests to fail, or bugs to surface after deployment. If this is the case, the time spent on the project will increase.

There are no security concerns for testing. All information is public domain, and all code open source, with the exception to user account information, which is not a concern during the testing period.
# 5 Test Case Specifications
## White-box Tests
Because of the agile nature of the development process, all white-box tests will be conducted during development. The goal is to code small and test the logic continuously during development using Symfony's PHPUnit plugin. All white-box tests will be included in the final report, and will include the test data, test logs, and test reports.
## Black-box Tests
All black-box tests will be conducted after a development phase completion. These tests aim to ensure the project requirements for that phase have been met, per the Software Requirements Document.
### 5.1 Test Case <SearchAutoRecalls>
This test case is to test the efficiency and accuracy of the recall data returned from the website.
#### 5.1.1 Test items
Several examples will be used to verify the website is correctly receiving, parsing, and displaying the data from SearchUSA.
#### 5.1.2 Input specifications
Three specific searches, three moderately specific, and three generic searches will be conducted. The specific searches will consist of a search knowing the specific car. The moderately specific searches will consist of a search knowing the year and make of the car. The three generic searches will consist of a search knowing the make of the car.
#### 5.1.3 Output specifications
The expected output is that returned from SearchUSA, in the format described in the Software Requirements Specification Document.
#### 5.1.4 Environmental needs
None.
#### 5.1.5 Special procedural requirements
None.
#### 5.1.6 Intercase dependencies
None.
### 5.2 Test Case <MembershipFeature>
The membership feature allows users to register with the website.
#### 5.2.1 Test items
This test will verify a new registration is published to the database, and can be retrieved and authenticated against correctly.
#### 5.2.2 Input specifications
Sample user data.
#### 5.2.3 Output specifications
A cookie that authenticates the user.
#### 5.2.4 Environmental needs
None.
#### 5.2.5 Special procedural requirements
None.
#### 5.2.6 Intercase dependencies
SearchAutoRecalls

### 5.3 Test Case <SearchFoodRecalls>
#### 5.3.1 Test items
This feature allows users to search for recalls on food.
#### 5.3.2 Input specifications
9 different types of food products will be picked at random.
#### 5.3.3 Output specifications
The expected output is that returned from SearchUSA, in the format described in the Software Requirements Specification Document.
#### 5.3.4 Environmental needs
None.
#### 5.3.5 Special procedural requirements
None.
#### 5.3.6 Intercase dependencies
SeachAutoRecalls, MembershipFeature
### 5.4 Test Case <SearchConsumerRecalls>
#### 5.4.1 Test items
This feature allows users to search for recalls on consumer goods.
#### 5.4.2 Input Specifications
9 different types of consumer goods products will be picked at random.
#### 5.4.3 Output Specifications
The expected output is that returned from SearchUSA, in the format described in the Software Requirements Specification Document.
#### 5.4.4 Environmental needs
None.
#### 5.4.5 Special procedural requirements
None.
#### 5.4.6 Intercase dependencies
SearchAutoRecalls, MembershipFeature, SearchFoodRecalls
### 5.5 Test Case <Notifier>
This feature will be implemented in phase 5, and only if time allows.
#### 5.5.1 Test Items
This feature allows members of the site to be notified via email of any recall information on a product they have specified.
#### 5.5.2 Input Specifications
Twenty-seven products will be “watched” by various dummy users. Fake recall information will be “detected” by the system.
#### 5.5.3 Output Specifications
An email containing the recall information to the various email addresses of the dummy users.
#### 5.5.4 Environmental needs
Special email addresses will need to be created. An SMTP server must be present on the test machine.
#### 5.5.5 Special procedural requirements
A special data source will need to be created for this test so it appears the information is coming from a valid source. This will ensure the notifier is checking for information on-time, and it detects the correct information.
#### 5.5.6 Intercase dependencies
SearchAutoRecalls, MembershipFeature, SearchFoodRecalls, SearchConsumerRecalls
## Integration Tests
All integration tests will be handled by the SymfonyUnderControl plugin. We are currently researching this plugin to ensure it meets our QA and workflow requirements.
## UI Tests
All UI tests are specified by the use-cases in the Software Requirements Specification Document. The tester will follow the use-case and ensure all UI displays match those specified.