Test Plan & User Guide
Brian Chiasson
Brandon Small
Dan Buhrman

Test Plan
# 1. Introduction & Scope
## 1.1 Introduction
The goal of testing is to ensure the majority of bugs have been found and resolved before release. This is handled by a 4-tier approach: (1) White-box testing, (2) Black-box testing, (3) Integration Testing, and (4) UI Testing. The white-box testing is done often during development to ensure the business logic of the code is sound. Black-box testing occurs after a phase has been developed to ensure the code meets the business requirements. Integration testing is done in an identical environment to the production environment to ensure the new code integrates completely with the old code. The last tier, UI testing, ensures all user interfaces interactions match the use-cases specified in the Software Requirements Specification Document.
## 1.2 Features to be tested
All features of the project are subject to testing, per this test plan. The project currently consists of 5 phases, each introducing a new feature. Each feature will be tested during development (for logic testing), during integration (for integration testing), and after release (for UI testing).
## 1.3 Features not to be tested
Apache, MySQL, PHP, SearchUSA, and Symfony (including any 3rd party Symfony libraries) will not be tested. All of these components provide a functionality layer to the application, and will be assumed as production-worthy applications.
# 2. Testing Strategy
## 2.1 Approach
Several approaches will be used for testing. All tests will be conducted by someone with a significant knowledge of the system.
During each development phase, a white-box approach will be used to frequently test the logic of the component being developed. An agile development approach will be followed where small portions of code (typically a single class) will be tested and verified before continuing development of that component.
After the component has been developed, and logic verified, a black-box approach will be utilized to ensure the component has met the requirement specification. At this point, integration tests will be performed to verify the component integrates with the rest of the system. Finally, user interface tests will be performed to ensure the component matches the scenario described in the functional requirement.
These combined testing approaches will ensure the highest quality software will be produced while verifying the functional requirements are still met.
## 2.2 Item pass/fail criteria
All testing will pass if the expected output matches the actual output.
# 3 Testing Tasks, Staff, and Environment
## 3.1 Testing tasks
To successfully conduct testing, each tester will need to have a fully functioning development environment as described in section 3.2 of this document. Also, a functioning test environment will need to be setup that is identical to the live environment. Each tester will need access to the test environment.
## 3.2 Environmental needs
There are two main environments required for testing: the development environment, and the testing environment.
The development environment consists of any computer with the latest versions of Apache, MySQL, and PHP installed. In addition, the Symfony framework will be installed and configured. All unit testing will be conducted through Symfony's third party library PHPUnit.
## 3.3 Responsibilities
All developers will be responsible for each stage of testing.
# 4 Schedule and Risks
## 4.1 Schedule
Milestone	Date	Testing Task
Hosted Website (Phase 1)	7/12 – 7/17	White-box Tests / Black-box Tests / Integration Tests / UI Tests
Membership Feature (Phase 2)	7/18/ - 7/24	Black-box Tests / Integration Tests / UI Tests / Security Tests
Food Recalls (Phase 3)	7/25 – 7/31	White-box Tests / Black-box Tests / Integration Tests / UI Tests
Consumer Goods Recalls (Phase 4)	8/1 – 8/7	White-box Tests / Black-box Tests / Integration Tests / UI Tests
Phase 5 (TBD)	8/8 – 8/14	TBD

## 4.2 Risks and contingencies
All white-box tests are at the developers discretion. This poses the risk of too little, or no testing to be performed during development, increasing the chances of latter tests to fail, or bugs to surface after deployment. If this is the case, the time spent on the project will increase.

There are no security concerns for testing. All information is public domain, and all code open source, with the exception to user account information, which is not a concern during the testing period.
# 5 Test Case Specifications
## White-box Tests
Because of the agile nature of the development process, all white-box tests will be conducted during development. The goal is to code small and test the logic continuously during development using Symfony's PHPUnit plugin. All white-box tests will be included in the final report, and will include the test data, test logs, and test reports.
## Black-box Tests
All black-box tests will be conducted after a development phase completion. These tests aim to ensure the project requirements for that phase have been met, per the Software Requirements Document.
### 5.1 Test Case <SearchAutoRecalls>
This test case is to test the efficiency and accuracy of the recall data returned from the website.
#### 5.1.1 Test items
Several examples will be used to verify the website is correctly receiving, parsing, and displaying the data from SearchUSA.
#### 5.1.2 Input specifications
Three specific searches, three moderately specific, and three generic searches will be conducted. The specific searches will consist of a search knowing the specific car. The moderately specific searches will consist of a search knowing the year and make of the car. The three generic searches will consist of a search knowing the make of the car.
#### 5.1.3 Output specifications
The expected output is that returned from SearchUSA, in the format described in the Software Requirements Specification Document.
#### 5.1.4 Environmental needs
None.
#### 5.1.5 Special procedural requirements
None.
#### 5.1.6 Intercase dependencies
None.
### 5.2 Test Case <MembershipFeature>
The membership feature allows users to register with the website.
#### 5.2.1 Test items
This test will verify a new registration is published to the database, and can be retrieved and authenticated against correctly.
#### 5.2.2 Input specifications
Sample user data.
#### 5.2.3 Output specifications
A cookie that authenticates the user.
#### 5.2.4 Environmental needs
None.
#### 5.2.5 Special procedural requirements
None.
#### 5.2.6 Intercase dependencies
SearchAutoRecalls

### 5.3 Test Case <SearchFoodRecalls>
#### 5.3.1 Test items
This feature allows users to search for recalls on food.
#### 5.3.2 Input specifications
9 different types of food products will be picked at random.
#### 5.3.3 Output specifications
The expected output is that returned from SearchUSA, in the format described in the Software Requirements Specification Document.
#### 5.3.4 Environmental needs
None.
#### 5.3.5 Special procedural requirements
None.
#### 5.3.6 Intercase dependencies
SeachAutoRecalls, MembershipFeature
### 5.4 Test Case <SearchConsumerRecalls>
#### 5.4.1 Test items
This feature allows users to search for recalls on consumer goods.
#### 5.4.2 Input Specifications
9 different types of consumer goods products will be picked at random.
#### 5.4.3 Output Specifications
The expected output is that returned from SearchUSA, in the format described in the Software Requirements Specification Document.
#### 5.4.4 Environmental needs
None.
#### 5.4.5 Special procedural requirements
None.
#### 5.4.6 Intercase dependencies
SearchAutoRecalls, MembershipFeature, SearchFoodRecalls
### 5.5 Test Case <Notifier>
This feature will be implemented in phase 5, and only if time allows.
#### 5.5.1 Test Items
This feature allows members of the site to be notified via email of any recall information on a product they have specified.
#### 5.5.2 Input Specifications
Twenty-seven products will be “watched” by various dummy users. Fake recall information will be “detected” by the system.
#### 5.5.3 Output Specifications
An email containing the recall information to the various email addresses of the dummy users.
#### 5.5.4 Environmental needs
Special email addresses will need to be created. An SMTP server must be present on the test machine.
#### 5.5.5 Special procedural requirements
A special data source will need to be created for this test so it appears the information is coming from a valid source. This will ensure the notifier is checking for information on-time, and it detects the correct information.
#### 5.5.6 Intercase dependencies
SearchAutoRecalls, MembershipFeature, SearchFoodRecalls, SearchConsumerRecalls
## Integration Tests
All integration tests will be handled by the SymfonyUnderControl plugin. We are currently researching this plugin to ensure it meets our QA and workflow requirements.
## UI Tests
All UI tests are specified by the use-cases in the Software Requirements Specification Document. The tester will follow the use-case and ensure all UI displays match those specified.
User Manual
# User Interface
The RAS application suite will be managed via the website as much as possible. Both web users and administrative users will utilize the website to login and perform the various tasks that are determined by roles within the system. The entry point into the website application will be the home page. From the homepage, the following items may be performed:

- Search for product recalls.
- Login to the members section/admin section.
- Sign up for membership.
- Learn about the site and its purpose.

Figure 1-1 RAS Homepage (to insert once the home page is complete)

# Search for Recalls
The main focus of the homepage, and the site will be to allow users to quickly find product recalls. In order to find out about a product’s recall information the following steps must be performed:

1. Required: Select a product type from the list of available product types (Figure 1-1).
2. Optional: Select the brand name from the list that is populated.
3. Required: Provide a search term in the provided text box.
4. Click the search button (or hit the Enter key) to perform the search.
5. View the results page that is displayed to find your product (Figure 1-2).

Figure 1-2 Search results page (to insert once the search results page is complete)

Unfortunately, the RAS application is reliant upon third party data that may not be updated in real-time. Should the search results not yield anything for the user, an option will be made available for the user to sign up for notifications (see section 4 for details).

# Login
Users may want to quickly sign up for notifications, change their account information or cancel their account. Administrators will have their own tasks to accomplish. Users must log in to gain access to these secured features. Log in by performing the following:

1. Click the Login link at the top of the homepage.
2. Required: Enter the username that was chosen during sign up.
3. Required: Enter the account’s password.
4. Click the Log in button (or hit the Enter key) to login.
5. Choose from the available options on the account screen.

Figure 1-3 (to insert once the login page is complete)

# Forgot Password
The forgotten password feature will be available for regular site users only. This feature seems complex for a simple thing, however, for better security the RAS system does not store passwords in reversible form - this means that passwords cannot be retrieved for any users. From the login page, click the Forgot my password link.

1. Required: Enter the username.
2. Click the button (or press the Enter key).
3. Open up your email account.
4. Open up the email sent to you from our system.
5. Copy the password reset token into your clipboard (password reset tokens have an expiration on them, if the time expires start the process over).
6. Navigate to the website URL indicated (e.g. domain.com/PasswordReset)
7. Required: Enter the token into the text field provided.
8. Click the button (or press the Enter key) to be presented with the password reset dialog.
9. Required: Enter the account’s username.
10. Required: Enter the new password.
11. Required: Confirm the new password.
12. Click the reset button (or press the Enter key)

When complete, you will be directed to the login page an asked to login again.

Note: For security reasons, this page will not inform the user if the account was found or not. Additionally, the email will not provide any links to our site.

Figure 1-4 Reset password dialog (to insert once the page is complete)

# Search Results
Users will be redirected to this page when a product search is performed. From this page users will be able to view their results, perform additional searches, login to the website and sign up for account membership.

Figure 1-5 Screenshot of search results (to insert once the page is complete)

# Accounts page
The section of this site will allow users to manage their account. Users will be able to change their email address, reset their password, change their notification preferences, and cancel their account.

## 6.1 Change Account Info
This link will present a form that allows the user to change the account’s email address and password.

1. Required: Email address
2. New password field - required if input. Note: your password will not change if you do not enter a value here.
3. Confirm password field - required if New password entered.
4. Click update (or hit the Enter key)
5. Enter the current account password to confirm the changes.

## 6.2 Cancel Account
Users can cancel their account by clicking the cancel account link.

1. Click the link to cancel the account.
2. Enter the account’s password when prompted to confirm account cancellation.
3. Click cancel to quit the account cancellation process.

## 6.3 Notification Preferences
[This section will be fleshed out closer to Phase 5 as the scope of the application is likely to change due to scheduling.]

# Administrative Section
When administrators log in they will be redirected to the admin portion of the RAS website where they will be able to perform the following:

- Administer user accounts.
- Administer notifications

Figure 1-6 Admin screenshot (to be input when section is complete)

## 7.1 Membership search
Find members using the account search form.

1. Required: Search field - put in account username, account email or account holder’s name.
2. Click the search button (or press the Enter key)
3. Select an action for the user from the list, or click to open up the account details page.

## 7.2 Membership admin
From the account details screen (or the membership search) admins can do the following.

7.2.1 Password Reset
Admins can generate account password reset tokens using this feature.

1. Click “Reset Password”
2. Click Ok to confirm or Cancel to exit.
3. The password token will be generated and emailed to the user.

7.2.2 Deactivate Account
Admins can disable an account.

1. Click “Deactivate”
2. Required: Enter a deactivation reason
3. Click Ok to confirm or Cancel to exit.

7.2.3 Activate an Account
Admins can enable an account.

1. Click “Activate”
2. Click Ok to confirm or Cancel to exit.

## 7.3 Notifications Admin
Admins can force a notification run or cancel a notification run from this section.

Note: The page will contain the list of the last 5 successful notification runs, but there are no actions available for these items.

7.3.1 Cancelling jobs
Admins can cancel running or pending jobs.

1. Click the notifications link.
2. The page will display the list of the last 10 jobs - cancelled, failed, running and pending.
3. Click the Cancel button next to the run you would like to cancel.
4. Required: Enter a cancellation reason.
5. Click Ok or Cancel to exit.

7.3.2 Running jobs
Admins can re-run cancelled jobs or failed jobs.

1. Click the notifications link.
2. The page will display the list of the last 10 jobs - cancelled, failed, running and pending.
3. Click the KickOff button next to the run you would like to start.
4. Click Ok to confirm or Cancel to exit.

Note: Jobs can only be started if no others are currently executing.

# Membership sign up
Users may sign up from the home page or the search results page.

1. Required: Enter a Name
2. Required: Enter a Username - this value must be unique.
3. Required: Enter an email address - this is required for account activation and notifications.
4. Click Create (or press the Enter key) to create the account.
5. Check the email address’s inbox for an account activation email.
6. Copy the URL into the browser and hit enter.
7. The account is now active

Figure 1-7 Membership sign up form (to be entered once the page is done)